BA-PHALABORWA LOCAL MUNICIPALITY

CONTRACT NO. 14/24/25

REFURBISHMENT OF NAMAKGALE STADIUM

C1 AGREEMENTS AND CONTRACT DATA

C1.1	Form of Offer and Acceptance

C1.2	Contract Data

C1.3	Form of Guarantee

C1.4	Agreement in terms of the Mine Health and Safety Act.

C1.5	Appointment in Terms of Section 3(1) of the mine Health and Safety Act.

C1.6	Agreement in Terms of OHS

C1.7	Certification of Authority for Signatory to agreement in terms of OHS Act.

| C1.1 FORM OF OFFER AND ACCEPTANCE |  |
| --- | --- |

This document formalises the legal process of offer and acceptance. It contains:

a) the offer to provide the engineering and construction works for a price, or in accordance with the terms of the financial proposal made;

b) confirmation from the employer that he accepts the tender offer following his tender evaluation, and that a contract therefore exists; and

c) a schedule of deviations, which records any, agreed changes to the documentation that may occur during the process of offer and acceptance.

Offer

The Employer, identified in the Acceptance signature block, has solicited offers to enter into a   contract for the procurement of: CONTRACT NO. 07/20/21 – Refurbishment of Namakgale Stadium.

The Tenderer, identified in the Offer signature block, has examined the documents listed in the Tender Data and Addenda thereto as listed in the Returnable Schedules, and by                  submitting this offer has accepted the Conditions of Tender.

By the representative of the Tenderer, deemed to be duly authorized, signing this part of this Form of Offer and Acceptance, the Tenderer offers to perform all of the obligations and liabilities of the Contractor under the Contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the Conditions of Contract identified in the Contract Data.

REFURBISHMENT OF NAMAKGALE STADIUM

THE OFFERED TOTAL OF THE PRICES INCLUSIVE OF VALUE-ADDED TAX IS

………………………………………..………………………………………………………………………….

…………………………………………………..Rand (in words);

R ………………………………….………………………………………….(In figures)

This Offer may be accepted by the Employer by signing the Acceptance part of this Form of  Offer and Acceptance and returning one copy of this document to the Tenderer before the end of the period of validity stated in the Tender Data, whereupon the Tenderer becomes the party named as the Contractor in the conditions of contract identified in the Contract Data.

Signature(s)    ……………………………….………...…………………………………………………………..

Name(s)          ………………………………………………………….…………………………………………..

Capacity           ..………………………………………………………………………….………………………..

for the

tenderer         …………………………………….………………………………………………………….

(Name and address of organization)

Name &

signature of

witness

……………………………………..…………………………………..   Date  …………………….

CIDB Registration Number ………………………………

Acceptance

By signing this part of this Form of Offer and Acceptance, the Employer identified below accepts the Tenderer’s Offer.  In consideration thereof, the Employer shall pay the Contractor the amount due in accordance with the Conditions of Contract identified in the Contract Data.  Acceptance of the Tenderer’s Offer shall form an Agreement between the Employer and the Tenderer upon the terms and conditions contained in this Agreement and in the Contract that is the subject of this Agreement.

The terms of the contract, are contained in:

Part C.1	Agreements and contract data, (which includes this agreement)

Part C.2	Pricing data

Part C.3	Scope of work.

Part C.4	Site information

and drawings and documents or parts thereof, which may be incorporated by reference into         	Parts 1 to above.

Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto as listed in the Tender Schedules as well as any changes to the terms of the Offer agreed by the Tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Agreement.  No amendments to or deviations from said documents are valid unless contained in this Schedule.

The Tenderer shall within two weeks after receiving a completed copy of this Agreement,            including the Schedule of Deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the Conditions of Contract identified in the Contract Data. Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this Agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the Tenderer receives one fully completed original copy of this document, including the     Schedule of Deviations (if any).  Or if dispatched by courier, this Agreement comes into effect two working days after the submission by the Employer of one fully completed original copy of this document including the Schedule of Deviations (if any), to a courier-to-counter delivery / counter-to-counter delivery / door-to-counter delivery /door-to-door delivery /courier service (delete that which is not applicable), provided that the Employer notifies the Tenderer of the tracking number within 24 hours of such submission.  Unless the Tenderer (now Contractor) within five working days of the date of such receipt notifies the Employer in writing of any reason why he cannot accept the contents of this Agreement, this Agreement shall constitute a binding contract between the parties.

Signature                    ………………………………………………………………………………………………………

Name                ……………………………………………………………………………………………………….

Capacity           ………………………………………………………………………………………………………

for the

Employer          ……………………………………………………………………………………………………...

(Name and address of organization)

Name &

Signature of

witness           .……………………………………………………………………

Date  ………………

Schedule of Deviations

1 Subject __________________________________________________________________________

Details __________________________________________________________________________

2 Subject __________________________________________________________________________

Details __________________________________________________________________________

3 Subject __________________________________________________________________________

Details __________________________________________________________________________

4 Subject __________________________________________________________________________

Details __________________________________________________________________________

5 Subject __________________________________________________________________________

Details __________________________________________________________________________

6 Subject __________________________________________________________________________

Details __________________________________________________________________________

7 Subject __________________________________________________________________________

Details __________________________________________________________________________

8 Subject __________________________________________________________________________

Details __________________________________________________________________________9 Subject __________________________________________________________________________

Details __________________________________________________________________________

10 Subject _________________________________________________________________________

Details __________________________________________________________________________

By the duly authorised representatives signing this agreement, the Employer and the Tenderer agree to and accept the foregoing Schedule of Deviations as the only deviations from and amendments to the documents listed in the Tender Data and addenda thereto as listed in the Tender Schedules, as well as any confirmation, clarification or changes to the terms of the offer agreed by the Tenderer and the Employer during this process of offer and acceptance.

It is expressly agreed that no other matter whether in writing, oral communication, or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Agreement shall have any meaning or effect in the contract between the parties arising from this Agreement.

C1.2 CONTRACT DATA

PART 1:  DATA PROVIDED BY THE EMPLOYER

CONDITIONS OF CONTRACT

The Conditions of Contract are the General Conditions of Contract for Construction Works (2015) 3rd Edition, published by the South African Institution of Civil Engineering. Private Bag x200, Halfway House, 1685, applies to this contract and is obtainable from www.saice.org.za.

The following contract-specific data, referring to the General Condition of Contract for Construction Works, 3rd Edition, 2015, apply to this contract:

PART 1:	Data provided by the Employer

| Clause | Data |
| --- | --- |
| 1.1.1.13 | The Defects Liability Period is 12 months. |
| 1.1.1.15 | The Name of the Employer is Ba-Phalaborwa Local Municipality |
| 1.1.1.26 | The “Pricing Strategy” is “Fixed Price Contract” |
| 1.2.1.2 | The address of the Employer is: PRIVATE BAG X01020 PHALABORWA, 1390 Telephone: 015 780 6300 Facsimile: 015 780 0726 |
| 1.1.1.16 | The name of the Employer’s Agent is: Infra Projects Africa The address of the Employer’s Agent is: 126B Suid Street Polokwane 0699 Telephone: 015 291 2040 Facsimile : 086 293 2370 |
| 5.3.1 | The documentation required before commencement with works execution are: Health and Safety Plan (Ref to Clause 4.3) Initial Programme (Ref to Clause 5.6) A detailed cash flow forecast (Ref to Clause 5.6.2.6) Security/Guarantee (Ref to Clause 6.2) Insurance (Ref to Clause 8.6) Proof registration with Workman’s Compensation Commission Valid original copy of Tax Clearance Certificate; and Written acceptance of appointment Environmental Method Statement And other requirements |
| 5.3.2 | The time to submit documentation required before commencement with work execution is 28 days. |
| 5.8.1 | The non-working days are Sundays and the special non-working days are official builder’s holiday plus all statutory public holidays. The year-end break commences on 15th December to the start of the first full working week in January |
| 5.13.1 | The penalty for failing to complete the works is R 10 000.00 per day. |
| 6.2 | The Form of Guarantee is to contain the wording of the proforma document included in the General Conditions of Contract (Pro-forma included in section C1.3 to this document). |
| 6.2 | The liability of the guarantee shall be 10 %. |
| 6.5.1.2.3 | The percentage allowance to cover overhead charges is 10% |
| 6.8.2 | Contract Price Adjustment: The contract shall not be subject to Contract Price Adjustment. |
| 6.8.3 | Price adjustments for variations in the cost of special materials are allowed. |
| 6.10.1.5 | The percentage advance on materials not yet built into the Permanent Works is 80 %. |
| 6.10.3 | The limit of retention money is 10 % of the contract value. ` |
| 8.6.1.1.2 | The value of the materials supplied by the Employer to be included in the insurance sum is nil. |
| 8.6.1.1.3 | The amount to cover professional fees for repairing damage and loss to be included in the insurance sum is nil. |
| 8.6.1.3 | The limit of indemnity for liability insurance is R 0.00 |
|  | The Works shall be completed within 12 Months |
| 5.12.2.2 | The additional clauses to the General Conditions of Contract are: Extensions of time in respect of clause 42 in respect of abnormal rainfall shall be calculated using the following formula for each calendar month or part thereof: V = (Nw – Nn) + (Rw – Rn) X Where: V = Extension of time in calendar days in respect of the calendar month under consideration. Nw = Actual number of days during the calendar month on which a rainfall of 10 mm or more has been recorded. Nn = Average number of days in the relevant calendar month , as derived from existing rainfall records, on which a rainfall of 10mm or more has been recorded for the calendar month. Rw = Actual average rainfall in mm recorded for the calendar month under consideration. Rn = Average rainfall in mm for the calendar month as derived from existing rainfall records as stated in the Site Information. For purposes of the Contract Nn, Rn, X and Y shall have those values assigned to them in the South African Weather Service’s rainfall records of the nearest station to the site. If V is negative and its absolute value exceeds Nn, then V shall be taken as equal to minus Nn. The total extension of time shall be the algebraic sum of all monthly totals for the period under consideration, but if the total is negative the time for completion shall not be reduced due to subnormal rainfall. Extensions of time for part of a month shall be calculated using pro rata values of Nn and Rn. This formula does not take account flood damage which could cause further or concurrent delays and will be treated separately as far as extension of time is concerned. The factor (Nw – Nn) shall be considered to represent a fair allowance for variations from the average in the number of days during which rainfall exceeds 10 mm. The factor (Rw-Rn) shall be considered to represent a fair allowance for variations from the average in the number of days during which the rainfall did not exceed 10 mm but wet conditions prevented or disrupted work. For the purpose of applying the formula, accurate rain gauging shall be taken at a suitable point on the Site and the Contractor shall at his own expense, take all necessary precautions to ensure that rain gauges cannot be interfered with by unauthorized persons. |
| 5.12.2.2 | A delay caused by inclement weather conditions will be regarded as a delay only if, in the opinion of the Engineer, all progress on an item or items of work on the critical path of the working programme of the contractor has been brought to a halt. Delays on working days only (based on a five-day working week) will be taken into account for the extension of time, but the Contractor shall make provision in his programme of work for an expected delay of "n”” working days caused by normal rainy weather, for which he will not receive any extension of time, where “n” equals …… days. Extension of time during working days will be granted to the degree to which actual delays, as defined above, exceed the number of "n" workings days. |

Additions to Contract Data

Payment for the labour-intensive component of the works

Payment for works identified in the Scope of Work as being labour-intensive shall only be made in accordance with the provisions of the Contract if the works are constructed strictly in accordance with the provisions of the Scope of Work. Any non-payment for such works shall not relieve the Contractor in any way from his obligations either in contract or in delict.

Contractor’s default in payment to Labourers and Employees

Any dispute between the Contractor and labourers, regarding delayed payment or default in payment of fair wages, if not resolved immediately may compel the Employer to intervene. The Employer may, upon the Contractor defaulting payment, pay the moneys due to the workers not honoured in time, out of any moneys due or which may become due to the Contractor under the Contract.

Linkage of Payment to Submission of Project Data

The Contractor’s payment invoices shall be accompanied by labour information for the corresponding period in a format specified by the employer. If the contractor chooses to delay submitting payment invoices, labour returns shall still be submitted as per frequency and timeframe stipulated by the Employer. The contractor’s invoices shall not be paid until all pending labour information has been submitted.

Applicable Labour Laws

The current Ministerial Determination (also downloadable at www.epwp.gov.za), Expanded Public Works Programmes, issued in terms of the Basic Condition of Employment Act of 1997 by the Minister of Labour in Government Notice, shall apply to works described in the scope of work as being labour-intensive and which are undertaken by unskilled workers.

Minimum Number of Workers to be employed

The Contractor shall employ a minimum number of 50 unskilled workers, failure to which the Employer may take such steps to source these workers and incorporate them into the Contractor’s workforce without any financial adjustment of the Contract. Should the Contractor continually and deliberately fail to adhere to this provision without the express written consent of the Employer, the Employer shall have the right to take over the project and terminate the Contract in line with the Conditions of Contract.

Reporting

The Contractor shall submit monthly returns/reports as specified below:

- Signed Master rolls/pay sheets of temporary workers and permanent staff detailing the number, category, gender, rate of pay and daily attendance.

- Plant utilization returns

- Progress report detailing production output compared to the programme of works

- Provision of Hand tools

The Contractor shall provide his labour force with hand tools of adequate quality, sufficient in numbers and make the necessary provisions to maintain the tools in good and safe working conditions.

PART 2:  DATA PROVIDED BY THE CONTRACTOR

The Contractor is advised to read the General Conditions of Contract for Construction Works (2015) 3rd Edition, published by the South African Institution of Civil Engineering, in order to understand the implications of this Data which is required to be completed. Each item of data given below is cross-referenced to the clause of Conditions of Contract to which it mainly applies.

| Clause | Data |
| --- | --- |
| 1.1.1.9 1.2.1.2 | The Contractor is: Name: ………………………………………………………………………………………… The Address of the Contractor is: Address (physical): ……………………………………………………………………………. …………………………………………………………………………….. Address (postal): …………………………………………………………………………….. Telephone: ……………………………. Facsimile: ………………………………… E-mail: ………………………………….. |
| 6.5.1.2.3 | The percentage allowance to cover overhead charges is 10%. |
|  | The Works are to be completed within 12 months |
| 6.8.3 | The variation in cost of all special materials is to be provided in the table SM 1 for special materials. The rates and prices for the special materials shall be furnished by the Bidder, which rates and prices shall not include VAT but shall include all other obligatory taxes and levies. The quoted price is the ruling price on the Month prior to close of bid. TABLE: SM1 Special Materials*; Unit; Rate or Price for the base month. ……………………....; ……………..; ……………………………………. ……………..…………; ………………; ………………………..……………. ……………..…………; ………………; ………………………..……………. ……………..…………; ………………; ………………………..……………. *Contractor to indicate the type, unit and rate of special material to be listed. The Contractor shall substantiate the above rates or prices with acceptable documentary evidence. Contractor to provide any other Special Materials if deemed necessary. N.B. Diesel, reinforcing steel, and cement will not be accepted as special material. |

C1.3 PRO FORMA - PERFORMANCE GUARANTEE

CONTRACT NO. 14/24/25

REFURBISHMENT OF NAMAKGALE STADIUM

For use with the General Conditions of Contract for Construction Works, Third Edition, 2015.

GUARANTOR DETAILS AND DEFINITIONS

“Guarantor” means:

Physical address:	…………………………………………………………………………………...

“Employer” means:	……………………………………………………………………………..........

“Contractor” means:	……………………………………………………………………………..........

“Employer’s Agent” means: ..………………………………………………………………………..........

“Works” means:	……………………………………………………………………………..........

“Site” means:	……………………………………………………………………………..........

“Contract” means: The Agreement made in terms of the Form of Offer and Accepted and such amendments or additions to the Contract as may be agreed in writing between the parties.

“Contract Sum” means: The accepted amount inclusive of tax of R……………………………

Amount in words:  …………………………………………………………………………………………..

“Guaranteed Sum” means: The maximum aggregate amount of R……………………………

Amount in words:  …………………………………………………………………………………………..

“Expiry Date” means:  ……………………………………………………………………………………

CONTRACT DETAILS

Employer’s Agent issues:  Interim Payment Certificates, Final Payment Certificate and the Certificate Completion of the Works as defined in the Contract.

1. VARIABLE PERFOMANCE GUARANTEE

  - Where a Variable Performance Guarantee has been selected, the Guarantor’s

Liability shall be limited during the following periods to diminishing amounts of the guaranteed sum as follows:

    - From and including the date of signing the performance Guarantee up to and including the date of the interim payment certificate certifying , for the first time, more than 50% of the contract sum:

R.................................................................

(Amount in words..................................................................................................................)

1.1. 2   From the day following the date of the said interim payment certificate up to and including the expiry date, or the date of issue by the Employer’s Agent of the certificate of completion of the works, whichever occurs first:

R..............................................................................

(Amount in words..............................................................................................................)

  - The Employer’s Agent and/or the Employers shall advise the Guarantor in writing of the date on which the interim payment certificate certifying, for the first time, more than 50% of the contract sum, has been issued and the date on which the certificate of completion of the works has been issued.

2.	FIXED PERFOMANCE GUARANTEE

2.1 	where a fixed performance Guarantee has been selected, the Guarantor’s liability shall be limited to the amount of the guaranteed sum.

2.2 	The Guarantor’s period of liability shall be from and including the date on which the performance Guarantee is signed, up to and including the expiry date, or the date of issue by the Employers’ Agent of the certificate of completion of the works, or the date of payment in full of the guaranteed sum, whichever occurs first.

2.3 	The Employer’s Agent and/or the Employer shall advise the Guarantor in writing of the date on which the certificate of completion of the works has been issued.

3.           CONDITIONS APPLICABLE TO VARIABLE AND FIXED PERFOMANCE GUARANTEES

3.1 	The Guarantor hereby acknowledges that:

3.1.1	Any reference in this Performance Guarantee to the Contract is made for the purpose of convenience and shall not be construed as any intention whatsoever to create an accessory obligation or any intention to create a suretyship.

3.1.2     its obligation under this Performance Guarantee is restricted to the payment of money.

3.2       Subject to the Guarantor’s maximum liability referred to in 1.1 or 2.1, the Guarantor hereby undertakes to pay the Employer the sum certified upon receipt of the documents identified in 3.2.1 to 3.2.3

3.2.1    A copy of a first written demand issued by the Employer to the Contractor stating that payment of a sum certified by the Employer’s Agent in an interim or Final Payment Certificate has not been made in terms of the contract and failing such payment within seven (7) calendar days, the Employer intends to call upon the Guarantor to make payment in terms of 3.2.2;

3.2.2   A first written demand issued by the Employer to the Guarantor at the Guarantor’s physical address with a copy to the Contractor stating that 	a period of seven (7) days has elapsed since the first written demand in terms of 3.2.1 and the sum certified has still not been paid;

3.2.3   A copy of the aforesaid payment certificates which entitles the Employer to receive payment in terms of the Contract of the sum certified in 3.2.

3. 3	Subject to the Guarantor’s maximum liability referred to in 1.1 or 2.1, the Guarantor undertakes to pay to the Employer the Guaranteed Sum or the full outstanding balance upon receipt of a first written demand from the Employer to the Guarantor’s physical address calling up this Performance Guarantee, such demand stating that:

3.3.1 	the contact has been terminated due to the Contractors default and that this Performance Guarantee is called upon in terms of 3.3; or

3.3.2 	a provisional or final sequestration or liquidation court order has been granted against the Contractor and that the Performance Guarantee is called upon in terms of 3.3; and

3.3.3   the aforesaid written demand is accompanied by a copy of the notice of termination and/or the provisional/final sequestration and/or the provisional liquidation court order.

3.4       It is recorded that the aggregate amount of payments required to be made by the Guarantor in terms of 3.2 and 3.3 shall not exceed the Guarantor’s maximum liability in terms of 1.1 or 2.1.

3.5 	Where the Guarantor has made payment in terms of 3.3, the Employer shall upon the date of issue of the Final Payment Certificate submit an expense account to the Guarantor showing how all monies received in terms of this Performance Guarantee have been expended and shall refund to the Guarantee any resulting surplus. All monies refunded to the Guarantor in terms of this Performance Guarantee shall bear interest at the prime overdraft rate of the Employers bank compounded monthly and calculated from the date payment was made by the Guarantor to the Employer until the date of refund

3.6    Payment by the Guarantor in terms of 3.2 or 3.3 shall be made within seven (7) calendar days upon receipt of the first written demand to the Guarantor

3.7 	Payment by the Guarantor in terms of 3.3 will only be made against the return of the original Performance Guarantee by the Employer

  - The Employer shall have the absolute right to arrange his affairs with the contractor in any manner which the Employer may consider fit and the Guarantor shall not have the right to claim release from this Performance Guarantee on account of any conduct alleged to be prejudicial to the Guarantor

  - The Guarantor chooses the physical address as stated above for the service of all notices for all purposes in connection herewith

  - This Performance Guarantee is neither negotiable nor transferable and shall expire in terms of 1.1.2 or 2.2, where after no claims will be considered by the Guarantor. The original of this Guarantee shall be returned to the Guarantor after it has expired

  - This Performance Guarantee, with the required demand notices in terms of 3.2 or 3.3, shall be regarded as a liquid document for the purposes of obtaining a court order

  - Where this Performance Guarantee is issued in the Republic of South Africa the Guarantor hereby consents in terms of Section 45 of the Magistrate’s Courts Act No 32 of 1944, as amended, to the jurisdiction of the Magistrate’s court of any district having jurisdiction in terms of section 28 of the said Act, notwithstanding that the amount of the claim may exceed the jurisdiction of the magistrate’s Court.

Signed at…………………………………………………………………………………………….

Date……………………………………………………………………………...............................

Guarantor’s signatory (1)…………………………………………………….............................

Capacity…………………………………………………………………………………................

Guarantor’s signatory (2)…………………………………………………………………….......

Capacity…………………………………………………………………………………………….

Witness signatory (1)………………………………………………………………………………

Witness signatory (2)………………………………………………………………………………

C1.4 Form Agreement in terms of the Mine Health and Safety Act, (Act No. 29 of 1996) as amended by the Mine Health and Safety Amendment Act (Act No. 72 of 1997) and the Mineral Resources and Petroleum Development Act (Act No. 28 of 2002)

THIS AGREEMENT made at …………….…….…………… on this the ……………… day of …………………….. in the year ………. between the Ba-Phalaborwa Local Municipality Employer” of the one part, herein represented by ………………………………………………………. in his

capacity as ………………………………………………………………………………………………….. and delegate of the Employer in terms of the Employer’s standard powers of delegation pursuant to the

provisions of Act No. 7 of 1998 and ………………............................................................................. in his capacity as the Contractor and being duly authorised by virtue of a resolution appended hereto as ANNEXURE A.

WHEREAS the Employer is desirous that certain works be constructed, as stated above and has accepted a tender by the Contractor for the construction, completion and maintenance of such works and whereas the Employer and the Contractor have agreed to certain arrangements and procedures to be followed in order to ensure compliance by the Contractor with the provisions of the Mine Health and Safety Act (Act No.29 of 1996); as amended by the Mine Health and Safety Amendment Act (Act No. 27 of 1997), the Mineral Resources and Petroleum Development Act (Act No. 28 of 2002) and all the applicable Regulations of the said Acts.

NOW THEREFORE THIS AGREEMENT WITNESSETH AS FOLLOWS:

1.	The Contractor declares himself conversant with all the requirements, regulations and standards of the said Acts and Amendments of the Acts, as well as with the procedures and safety rules of the Employer as pertaining to the Contractor and all his Sub-contractors.

2.	The Contractor accepts responsibility for compliance with all the requirements, regulations and standards of the Acts and Amendments of the Acts, as well as with the procedures and safety rules of the Employer as pertaining to the Contractor and all his Sub-contractors.

3.	The Contractor, as the appointed Mine Manager of the Employer (Owner of the mine / borrow pit / quarry), shall undertake all the duties and accept all the responsibilities of the owner in compliance with the said Acts, Amendments and its Regulations.

4.	The Contractor, as the appointed Mine Manager of the Owner, shall in turn appoint a Sub-Ordinate Mine Manager, a Responsible Mine Surveyor/ Competent Person and a Competent Person in Charge of Machinery who shall undertake the duties as delegated to them in terms of their appointments.

5.	The Contractor shall himself obtain the necessary authorisation for mining, quarrying, blasting and crushing for all the borrow pit sites.

6.	The Contractor shall assume responsibility for the Environmental Management Programme (EMP) in respect of all the borrow pit sites and 	quarries (mines) and shall ensure that the sites are rehabilitated at the conclusion of the contract.

7.	The Contractor shall comply with all the provisions and requirements as set out in the EMP and in the said Acts, Amendments and its Regulations.

8.	This Agreements shall hold good from the date of signature until the date on which a Closure Certificate is issued by the Mining Authority (Department of Minerals and Energy).

In witness thereof the parties have set their signature hereon in the presence of the subscribing witnesses:

SIGNED ON BEHALF OF THE EMPLOYER

AS WITNESS:

.	.

(Signature)

NAME(Print): 	……………………………………………………………………………….

SIGNED ON BEHALF OF THE CONTRACTOR

AS WITNESS:

1.	.

(Signature)

NAME(Print): …………………………………………………….

### C1.5 Appointment in Terms of Section 3(1) of the Mine Health and Safety Act (Act No. 29 of 1996) as amended by the Mine Health and Safety Amendment Act (Act No. 72 of 1997)

I, ……………………………………………………………………. in my capacity as ……………………….. …………………………………………… of .…………………………………………………………………… (name of entity), having been appointed, in terms of Section 4(1) of the Act (as amended), by Ba-Phalaborwa Local Municipality, who is the owner of the Mine(s) to be worked under the requirements of the abovementioned Acts, hereby, in terms of Section 3(1) of the Act (as amended), appoint  …………………………………………..………………………..……..……………………... in his capacity as

……………….…………………………………………………………..……………................. of the Contractor,

………………………………………………..……………………………………………………………….of address:

…………………………………………………………………………………………………………………………and

contract number: CONTRACT NO. 14/24/25 to perform all the functions entrusted to the Employer by

Sections 2 and 3 of the Act (as amended) for all the quarry on Contract No: CONTRACT NO. 14/24/25 – Refurbishment of Namakgale Stadium.

SIGNED:

DATE:

WITNESS:        1.  ...................................................	2.	..........................................................

NAME(Print):    1.  ..................................................	2.	.........................................................

I, ……………………………………..……………., having been appointed in terms of Section 3(1) of the Act (as amended) to perform all functions entrusted to the Employer by Sections 2 and 3 of the Act (as amended) hereby accept the above appointment.

SIGNED:

DATE:

WITNESS:    1.  .................................................	2.	........................................................

NAME(Print): 1.  .................................................	2.	........................................................

C1.6 AGREEMENT IN TERMS OF THE OCUPATIONAL HEALTH AND SAFETY ACT, 1993 (ACT NO 85 OF 1993)

THIS AGREEMENT made at ....................................................... on this the ...................... day of .................................. in the year..................... between Ba-Phalaborwa Local Municipality (hereinafter called "the Employer") on the one part, herein represented by ......................................................………………............… in his capacity as ……………………………………………..……............................. and delegate of the Employer

and..............................................................................................................................………….

(hereinafter called "the Principal Contractor") of the other part, herein represented by

……………………………………..……………………………………………………….. in his capacity as .............…………………..................................

WHEREAS the Employer is desirous that certain works be constructed, CONTRACT NO. 14/24/25 – Refurbishment of Namakgale Stadium.

and has accepted a tender by the Principal Contractor for the construction, completion & maintenance of such works and whereas the Employer and the Principal Contractor have agreed to certain arrangements and procedures to be followed in order to ensure compliance by the Principal Contractor with the provisions of the Occupational Health and Safety Act 1993 (Act 85 of 1993 and the Construction Regulation, July 2003);

NOW THEREFORE THIS AGREEMENT WITNESSETH AS FOLLOWS:

1.	The Principal Contractor shall execute the work in accordance with the contract documents pertaining to this contract.

2.	This Agreement shall hold good from its commencement date, which shall be the date of a written notice from the employer or engineer requiring him to commence the execution of the Works, to either:

a)	the date of the final certificate issued in terms of the relevant clauses of the General Conditions of Contract (hereinafter referred to as "the GCC 3rd Edition, 2015"), as contained in the contract documents pertaining to this contract, or

b)	the date of termination of the contract.

3.	The Principal Contractor declares himself to be conversant with the following:-

a)	All the requirements, regulations and standards of the Occupational Health and Safety Act (Act 85 of 1993), hereinafter referred to as "The Act", together with its amendments and with special reference to the following Sections of The Act.

i)	Section 8:  General duties of employers to their employees.

ii)	Section 9: General duties of employers and self-employed persons to persons other than employees.

iii)	Section 37: Acts or omissions by employees or mandatories and

iv)	Sub-section 37(2) relating to the purpose and meaning of this Agreement.

v)	Construction Regulations 2003, and other safety regulations, as applicable.

b)	The procedures and safety rules of the employer as pertaining to the Principal Contractor and to all his sub contractors.

4.	The Principal Contractor is responsible for the compliance with the Act by all his sub-contractors, whether or not selected and/or approved by the employer.

5.	The Principal Contractor warrants that all his and his sub-contractors’ employees are covered in terms of the Compensation for Occupational Injuries and Diseases Act 1993 which cover shall remain in force whilst any such employees are present on site. A letter of good standing from the Compensation Commissioner to this effect must be produced to the Employer upon signature of the agreement.

6.	The Principal Contractor undertakes to ensure that he and/or his sub-contractors and/or their respective employees will at all times comply with the following conditions:

a)	The Principal Contractor shall assume the responsibility in terms of Section 16.1 of the Occupational Health and Safety Act.  The Principal Contractor shall not delegate any duty in terms of Section 16.2 of this Act without the prior written approval of the Employer.  If the Principal Contractor obtains such approval and delegates any duty in terms of section 16.2 a copy of such written delegation shall immediately be forwarded to the Employer.

b)	All incidents referred to in the Occupational Health and Safety Act shall be reported by the Principal Contractor to the Department of Labour as well as to the Employer. The Employer will further be provided with copies of all written documentation relating to any incident.

c)	The Employer hereby obtains an interest in the issue of any formal enquiry conducted in terms of section 32 of the Occupational Health and Safety Act into any incident involving the Principal Contractor and/or his employees and/or his sub-contractors.

In witness thereof the parties hereto have set their signatures hereon in the presence of the subscribing witnesses:

SIGNED FOR AND ON BEHALF OF THE EMPLOYER:

WITNESS:

1.			2.

NAME (Print): 					NAME (Print):

SIGNED FOR AND ON BEHALF OF THE PRINCIPAL CONTRACTOR:

WITNESS:

1.			2.

NAME (Print): 					NAME (Print):

C1.7 - CERTIFICATE OF AUTHORITY FOR SIGNATORY TO AGREEMENT IN TERMS OF OCCUPATIONAL HEALTH AND SAFETY ACT, 1993 (ACT NO 85 OF 1993).

The signatory for the company that is the Contractor in terms of the above-mentioned Contract and the Mandatory in terms of the above-mentioned Act shall confirm his or her authority thereto by attaching to this page a duly signed and dated copy of the relevant resolution of the Board of Directors.

An example is given below:

"By resolution of the Board of Directors passed at a meeting held on __________________________

20______,

Mr/Ms ______________________________________________________________________ whose signature

appears below, has been duly authorised to sign the AGREEMENT in terms of THE

OCCUPATIONAL HEALTH AND SAFETY ACT, 1993 (ACT 85 of 1993) on behalf of

SIGNED ON BEHALF OF THE COMPANY

:____________________________________________

IN HIS/HER CAPACITY AS

:_____________________________________________

DATE	                                                                :______________________________________________

SIGNATURE OF SIGNATORY

:	 ____________________________________________

WITNESS	1 ....................……………………….

NAME		1 ...................................…………….	.

(IN CAPITALS)